TECHNICAL SPECIFICATION

TriageCore + TriageDesk

Daily-Driver Local-First / Frontier-Cloud Orchestrator

Readiness evaluation and structured spec to reach a token-efficient, local-compute-first agent orchestrator with frontier-cloud escalation.

Prepared for: Corey Shaffer

Date: July 8, 2026

Scope basis: main @ 72c070f (PR #87 merged; CR-RH-003 present, merge-base verified)

Status: Planning artifact — normalized under CR-DD-000 (not implementation)

# Contents

# 1. Executive Summary

TriageCore is a mature, evidence-first control plane. Its routing logic, privacy boundaries, token accounting, sustainability telemetry, and human-review machinery are genuinely built and tested — roughly 24,600 lines of Python across ~80 modules, with Phases 1–13 of the internal backlog largely complete. What it does not yet have is the thing that turns all that substrate into a daily driver: a single execution surface that takes a task, prefers local compute, enforces a token budget, and escalates to frontier cloud only when justified — all in one governed loop the operator actually runs every day.

The execution loop exists in the library (TriageClient.run_task does privacy-scan → classify → resilience-route → local execute → cloud escalate), but it is not wired to any operator command, the only live cloud backend is Qwen, and TriageDesk is read-only by design. The gap is one of integration and surfacing, not greenfield construction.

Bottom-line verdict Local-first daily driver: ~60% there. The substrate is strong; a unified run surface, live health probes, and enforced budgets are the missing 40%. Frontier-cloud orchestrator: ~35% there. Cloud execution is Qwen-only; Claude/GPT/Gemini exist only as after-the-fact file handoffs. A real frontier backend layer must be built. Token efficiency: measured but not enforced. Budgets are advisory; no automatic pre-send compaction is bound into the run path.

This spec proposes a five-milestone path (M0–M4) that reuses the existing routing and evidence layers, adds one unified tc run surface, a provider-agnostic frontier backend layer, a live capability/health probe, and budget enforcement with graceful degradation — reaching a defensible daily-driver state without abandoning the local-first, human-review, permacomputing commitments that define the project.

# 2. What Was Examined

This evaluation is grounded in a direct read of the repository, not documentation claims. The following were inspected:

- Orchestration path: client.py, engine.py, orchestration.py, routers.py.

- Routing intelligence: routing/resilience_router.py, routing/policy.py (six route classes, fallback depth, sensitivity/credit gating).

- Backends: backends.py — unified OpenAI-compatible adapter for Ollama / vLLM / llama.cpp / custom, plus QwenCloudBackend.

- Token & energy: context_budget.py, token_efficiency.py, runtime_efficiency.py, sustainability.py, compression.py.

- Cockpit & CLI: triagedesk_adapter.py, ui/app.py, cli.py (triagecore), tc_cli.py (tc).

- Governance & roadmap: README.md, docs/backlog.md (Phases 1–14), docs/daily_driver_quickstart.md, the model recommendation matrix, and ~90 change requests.

# 3. Readiness Scorecard

Each capability required of a daily-driver local-first / frontier-cloud orchestrator, scored against what is actually in the repo today.

| Capability | Status | Evidence / gap |
| --- | --- | --- |
| Local execution path | Built | TriageEngine.execute_task against OpenAI-compatible local backends; run-pipeline CLI runs it headless. |
| Local→cloud escalation logic | Built (lib) | run_task calls _execute_cloud_task on cloud_primary/secondary routes. Not surfaced to an operator command. |
| Resilience routing decision | Built | 6 route classes, fallback depth, failure counts, memory/credit/sensitivity gating — pure, tested. |
| Privacy / local-only fail-closed | Built | Privacy scan, external-safe packet gate, route audit invariant (CR-021). |
| Token accounting & context packs | Built | Per-runner & per-category budgets, context-pack artifacts, TriageLab stats/export, predictive warning. |
| Energy-aware operation | Built | psutil battery gate, NVML/RAPL power, carbon intensity, early-stopping on energy overrun. |
| Unified operator run surface | Missing | No tc run / chat / orchestrate command. Execution lives in the library and benchmark harness only. |
| Frontier cloud backends | Missing | Cloud = Qwen only. Claude/GPT/Gemini are file handoffs (Codex/Antigravity), not live API backends. |
| Live health / capability probe | Partial | Router consumes lm_studio_ok / memory_headroom / credit_state as inputs; nothing populates them live. |
| Token-budget enforcement | Advisory | Budgets warn; no automatic pre-send compaction bound into the run path (by explicit design choice). |
| Circuit breakers / degraded modes | Missing | Backlog Story 13.6 open — failures counted but no cooldown/mode-state machine. |
| Actionable cockpit (TriageDesk) | Read-only | Zero LLM calls / writes by invariant. Observes but cannot dispatch or approve-and-run. |
| Deterministic tool executor | Missing | Route class exists; Local Compute Fabric (Phase 14) with allowlisted executors is deferred/unbuilt. |
| Multi-turn / interactive session | Missing | Single-shot task packets only; no conversational loop. |

# 4. What Already Works (the strong substrate)

It is worth being precise about how much is genuinely in place, because the spec deliberately builds on it rather than around it.

## 4.1 A real, governed execution loop

TriageClient.run_task is not a stub. It runs a full pipeline: verify packet → privacy scan (fail-closed) → build external-safe packet → classify category → specialist route (risk/danger detection, offline fallback) → resilience route (6-way) → local execution, with a genuine cloud branch that constructs a QwenCloudBackend and executes when the route is cloud_primary/secondary and the packet is external-safe. Route-decision and worker-result events land in an append-only ledger.

## 4.2 Routing that already reasons about local-first

choose_resilience_route prefers deterministic tools first, then local-heavy/local-fast for the matching task class and complexity, and only reaches for cloud when local routes are unavailable or the task class is genuinely novel/high-complexity — while forcing high-sensitivity work to human handoff and blocking cloud for local-only privacy levels. The local-first preference is already encoded in the ordering of route candidates.

## 4.3 Token and energy discipline as first-class evidence

Context budgets are defined per runner (local_llm: 4000, worker_council: 8000, …) and per category, with facet inclusion/exclusion, conservative char-based token estimates, and context-pack artifacts linked to the ledger. Energy telemetry (NVML/RAPL, carbon intensity, battery gating, early-stopping) is wired. TriageLab already exports an ML-ready feature table and ships an interpretable local-success predictor.

Implication for the plan The hard, unglamorous parts — privacy fail-closed, evidence schema, routing math, budgeting, energy — are done. The remaining work is surfacing, wiring, and one new backend layer. That is a favorable position: most of the risk is integration risk, not research risk.

# 5. Gap Analysis — the eight things between here and daily-driver

G1 — No unified operator run surface

run_task lives in the library; the tc CLI has no run/chat/orchestrate command, and triagecore run-pipeline is local-only — it calls the engine directly and never invokes the resilience router or cloud escalation. There is no single command an operator types every day that prefers local and escalates.

Why it matters:  This is the highest-leverage gap. Everything else is already reachable behind it.

G2 — Cloud means Qwen, not frontier

The only live cloud execution backend is QwenCloudBackend (qwen-max). "Frontier" models (Claude, GPT, Gemini) appear only as file-based handoffs to Codex/Antigravity whose usage is imported after the fact. There is no live frontier API client, no provider abstraction beyond OpenAI-compatible, and no cost/credit model per provider.

Why it matters:  "Frontier-cloud orchestrator" is currently aspirational; it needs a real backend layer.

G3 — Routing decisions outrun execution bindings

The router emits abstract routes (local_heavy vs local_fast, cloud_primary vs secondary), but execution collapses local_* to a single configured backend and cloud_* to Qwen. There is no distinct model binding per route class and no deterministic-tool executor.

Why it matters:  The intelligence exists but isn't fully actuated.

G4 — Health/capability signals are inputs, not observations

ResilienceRouteInput carries lm_studio_ok, local_heavy_available, memory_headroom_mb, cloud_credit_state, recent_*_failures — but nothing probes the environment to populate them. Today they are effectively defaults.

Why it matters:  Without a probe layer the router is guessing about availability.

G5 — Token budgets warn but do not act

Budgets are advisory by explicit design ("keep the planner advisory until evidence supports enforcement"). compression.py exists but is not bound into the send path, so nothing automatically compacts context to hit a budget before a call.

Why it matters:  Token efficiency is observed, not optimized in the loop.

G6 — No circuit breakers / degraded modes

Backlog Story 13.6 is open. Failures are counted but there is no cooldown state machine (normal / degraded_cloud / offline_local / local_minimal / deterministic_only / human_handoff), so a failing provider can be retried repeatedly.

Why it matters:  A daily driver must degrade gracefully, not thrash.

G7 — TriageDesk cannot act

By hard invariant the cockpit performs zero LLM calls, writes, or ledger mutations — it is a read-only telemetry/context surface. As the human cockpit for a daily driver it can observe a run but cannot start one or approve-and-execute.

Why it matters:  There is a real tension between "cockpit" and the read-only invariant to resolve deliberately.

G8 — Single-shot, not interactive

Work is modeled as isolated task packets. There is no multi-turn session, streaming conversation, or task decomposition loop — expected of an agent used all day.

Why it matters:  Lower priority, but shapes the M3+ surface.

# 6. Target Architecture

The target keeps TriageCore's layer boundaries intact and adds three new components (bold) plus one evolved surface. Nothing below discards an existing invariant.

| Layer | Role | Change |
| --- | --- | --- |
| tc run | Unified daily-driver entry point: one command, prefer-local, escalate-on-justification. | NEW |
| Orchestration core | Existing run_task loop: privacy → classify → route → execute → evidence. | Reuse + extend |
| Resilience router | 6-class routing decision with fallback depth. | Reuse |
| Capability probe | Live health/availability/credit/memory signals feeding ResilienceRouteInput. | NEW |
| Provider backend layer | Provider-agnostic frontier backends (Claude, GPT, Gemini) beside local + Qwen. | NEW |
| Budget enforcer | context_budget + compression bound into send path with modes. | Extend |
| Evidence ledger | Route/worker/token/energy events, append-only, privacy-safe. | Reuse |
| TriageDesk cockpit | Human control surface for approvals and dispatch. | Evolve |

## 6.1 Request lifecycle (target)

- Operator issues tc run "<task>" --files … (or from the cockpit).

- Capability probe snapshots the environment: local backends up? VRAM/RAM headroom? internet + per-provider credit? recent failures?

- Privacy scan + external-safe packet gate (unchanged, fail-closed).

- Budget enforcer estimates context cost; if over the route's budget, it compacts (prune facets → summarize optional files → chunk) until it fits or flags human review.

- Resilience router selects a route class using live probe signals; policy binds the class to a concrete backend + model.

- Execute local-first. On timeout / validation-fail / unavailability, follow fallback depth. Cloud is reached only when justified and the packet is external-safe. Frontier provider chosen by capability + cost policy.

- Every hop writes route/worker/token/energy evidence. High-risk or low-confidence outcomes hold for human review in the cockpit.

Invariants preserved Local-first ordering, privacy fail-closed, external-safe gate before any egress, human review as first-class, append-only evidence, and energy/battery gating all remain load-bearing. The new surface makes them operational, not optional.

# 7. Frontier-Cloud Backend Layer (Claude / GPT / Gemini)

Goal: make frontier models first-class execution targets — chosen by the router, bounded by the same external-safe gate as Qwen — rather than out-of-band file handoffs. Reuse the existing LocalBackend / OpenAICompatibleBackend contract so the engine needs no change.

## 7.1 Backend interface

Add a CloudProviderBackend base class exposing the same generate(messages, temperature, timeout, stream_callback) -> BackendResponse contract the engine already calls, with three concrete subclasses:

| Backend | SDK / endpoint | Notes |
| --- | --- | --- |
| AnthropicBackend | Anthropic Messages API | Native tool-use + streaming; map system/role blocks; report input/output tokens from usage. |
| OpenAIBackend | OpenAI Chat Completions / Responses | Already OpenAI-compatible; thin subclass of the existing adapter with auth + base_url. |
| GeminiBackend | Google Gemini API | Adapt role naming (user/model) and usageMetadata to the shared TokenMetrics shape. |

## 7.2 Provider registry & selection policy

- Extend create_backend and config with a provider registry keyed by name, holding: base URL, model id, API-key env var, per-1M input/output price, context window, and an enabled flag (default off; explicit opt-in like Qwen today).

- Add a selection policy so cloud_primary/secondary bind to concrete providers by a declared preference order and a cost/capability match — e.g., reasoning-heavy → Claude/GPT high tier; long-context extraction → Gemini; cost-sensitive → cheapest tier that passes the task class's quality gate.

- Record selected_provider, selected_model, and estimated cost in the existing route-decision event so reports can compare providers the way study_002 compares local backends.

## 7.3 Safety & cost guardrails (non-negotiable)

- External-safe gate unchanged: no frontier call for local-only / sensitive packets. Frontier providers inherit the exact fail-closed path Qwen uses.

- Per-provider credit/budget: a daily and per-task spend ceiling; when exhausted, the provider's cloud_credit_state flips to blocked and the router degrades to local or human handoff.

- Egress transparency: every frontier call logs which provider saw the (redacted) packet, preserving the auditability invariant.

Design note — keep the handoff lane too The Codex/Antigravity file-handoff lane is still valuable for IDE-supervised, human-in-the-loop work. Add live frontier backends as a parallel capability, not a replacement — the router chooses live API vs. supervised handoff by risk and review requirement.

# 8. Token-Efficiency Enforcement

Move from measurement to stewardship without losing the evidence discipline. Enforcement is staged so it stays advisory until evidence supports each automatic step — consistent with the project's stated caution.

| Stage | Behavior | Trigger to advance |
| --- | --- | --- |
| 0 — Estimate (today) | Char-based token estimate + budget warning; context packs logged. | Already in place. |
| 1 — Prefer-local budgeting | Bind each route class to its runner budget; route to the cheapest capable lane whose budget the task fits. | M1 landed + one week of clean route evidence. |
| 2 — Pre-send compaction | When over budget: prune excluded/optional facets → summarize optional files (local model) → chunk. Bind compression.py into the send path. | Compaction preserves validator pass-rate on the benchmark set. |
| 3 — Adaptive enforcement | Hard-cap context per route; block/redirect over-budget tasks; early-stop on token or energy overrun (already built for energy). | Tokens-per-accepted-task drops without raising handoff rate. |

Primary metric (already defined in the backlog): tokens per accepted task, read beside validator pass-rate, review workload, handoff rate, and supervision lane — so "efficiency" can never be gamed by degrading quality.

- Prefer-local as a token strategy: local tokens are effectively free versus metered frontier tokens, so the budget enforcer should treat a successful local completion as the lowest-cost outcome and only spend frontier tokens when local fails a quality gate or is unavailable.

- Constrained decoding: adopt the model-matrix recommendation — pass JSON-schema / grammar to local engines (vLLM guided_json, llama.cpp grammars) so structured tasks stop wasting tokens on conversational filler and stop failing schema validators.

# 9. Local-First Preference & Cockpit Evolution

## 9.1 Making prefer-local real

- Capability probe first: a fast, cached tc probe that checks Ollama/LM Studio/vLLM health, VRAM/RAM headroom (psutil already present), internet, and per-provider credit — populating ResilienceRouteInput with observations instead of defaults.

- Two local tiers, actually bound: map local_fast → a small high-velocity coder (per the matrix: Qwen2.5-Coder-7B-AWQ on vLLM, ~60–80 tok/s) and local_heavy → a stronger local model, so the router's two classes correspond to two real models.

- Circuit breakers (Story 13.6): add cooldown + mode states so a failing local or cloud provider is skipped for a window rather than retried into waste.

## 9.2 Resolving the TriageDesk read-only tension

The read-only invariant is a genuine safety feature, not an accident. Rather than break it, split responsibilities:

- Keep the telemetry/context surface read-only.

- Add an explicit, separately-gated Dispatch & Approval pane that does not itself call models — it writes an approved intent record that the orchestration core (the only execution authority) picks up. The cockpit requests; the core executes. This preserves "the UI is never a hidden execution surface" while letting the operator drive from one place.

# 10. Phased Roadmap (M0–M4)

Milestones are ordered by leverage: each is independently shippable and leaves the system in a coherent state. They map onto the existing backlog rather than replacing it.

M0  Unified run surface (highest leverage)   ~1–2 weeks

Goal:  Surface the existing run_task loop as one operator command so local-first + Qwen escalation is actually usable daily.

- tc run:  add a run/orchestrate command wrapping run_task with prompt/files/validator, streaming output, and ledger evidence.

- Wire the router:  make the command use choose_resilience_route (not the bare engine like run-pipeline does today).

- Consolidate CLIs:  designate tc as the single daily-driver surface; document triagecore as the internal/benchmark CLI.

Definition of done:  An operator runs `tc run` and sees a task executed locally, escalated to Qwen when the route justifies it, with full route/worker/token evidence in the ledger.

M1  Live capability probe + route bindings   ~1–2 weeks

Goal:  Replace default route inputs with real observations and bind route classes to concrete models.

- tc probe:  health checks for local backends, VRAM/RAM headroom, internet, per-provider credit; cached snapshot feeds ResilienceRouteInput.

- Two-tier local:  bind local_fast and local_heavy to distinct configured models.

- Circuit breakers:  implement Story 13.6 cooldowns + mode states (normal → degraded_cloud → offline_local → local_minimal → deterministic_only → human_handoff).

Definition of done:  The router selects routes from live signals and skips unhealthy providers instead of retrying into waste.

M2  Frontier backend layer   ~2–3 weeks

Goal:  Make Claude / GPT / Gemini first-class execution targets under the same external-safe gate as Qwen.

- Backends:  CloudProviderBackend base + AnthropicBackend, OpenAIBackend, GeminiBackend implementing the existing generate() contract.

- Registry & policy:  provider registry (model, price, context, key, enabled) + capability/cost selection binding cloud_primary/secondary to a concrete provider.

- Guardrails:  per-provider spend ceilings, credit-state degradation, egress logging; provider comparison in benchmark reports.

Definition of done:  A justified, external-safe task can execute on a chosen frontier model with recorded provider, model, tokens, and cost — and blocks cleanly when spend or privacy limits are hit.

M3  Budget enforcement + prefer-local economics   ~2 weeks

Goal:  Turn token accounting into active stewardship without degrading quality.

- Bind compaction:  wire compression.py into the send path (prune → summarize → chunk) to hit route budgets before a call.

- Constrained decoding:  pass JSON-schema/grammar to local engines for structured task classes.

- Cost-aware routing:  treat successful local completion as lowest cost; spend frontier tokens only on quality-gate failure or unavailability.

Definition of done:  Tokens-per-accepted-task falls on the benchmark set with no rise in handoff rate or validator failures.

M4  Actionable cockpit + interactive session   ~2–3 weeks

Goal:  Let the operator drive from TriageDesk and support multi-step work — without breaking the read-only safety model.

- Dispatch/Approval pane:  cockpit writes approved intent records; the orchestration core remains the sole execution authority.

- Approve-and-run:  surface early-stop, firewall, credit, and circuit-breaker state; approve queued tasks into execution.

- Sessions:  optional multi-turn loop with task decomposition, each step still individually routed, budgeted, and evidenced.

Definition of done:  A day's work can be initiated, watched, approved, and reviewed from one cockpit while every execution decision stays governed and auditable.

| Milestone | Closes gaps | Backlog tie-in |
| --- | --- | --- |
| M0 | G1 | New surface over Phases 1–13 work |
| M1 | G3, G4, G6 | Story 13.6 (circuit breakers) |
| M2 | G2 | Extends CR-014 Qwen adapter pattern |
| M3 | G5 | Phase 11 stages 2–3 |
| M4 | G7, G8 | Phase 14 direction, cockpit evolution |

# 11. Definition of Done — Daily-Driver Ready

The system can be called a daily-driver local-first / frontier-cloud orchestrator when all of the following hold:

- One command (or cockpit action) runs an arbitrary task through the governed loop and returns a usable result.

- Prefer-local is observable: the ledger shows local-first routing share high, with cloud reached only on justified escalation.

- At least one frontier provider executes real tasks under the external-safe gate, with per-provider cost recorded and spend ceilings enforced.

- Token budgets are enforced in the send path; tokens-per-accepted-task is reported and trending down without quality loss.

- Failing providers trip circuit breakers and the system degrades through defined modes instead of thrashing.

- Privacy fail-closed, external-safe gating, human review, energy/battery gating, and append-only evidence remain intact under all of the above.

- The operator can initiate, monitor, approve, and review a full day of work from the cockpit without dropping to raw library calls.

## 11.1 Non-goals (explicitly out of scope for daily-driver v1)

- Full peer-to-peer local compute fabric / LAN discovery (Phase 14 later stories).

- Autonomous background execution without human review — the human-in-the-loop model is retained by design.

- Mobile execution UI changes; the mobile boundary stays review-only.

- Replacing the Codex/Antigravity supervised-handoff lane — it coexists with live frontier backends.

# 12. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Adding execution surfaces erodes the safety posture that defines the project. | Keep every new surface behind the existing fail-closed gates; the cockpit requests, the core executes; no invariant is relaxed to ship a milestone. |
| Frontier egress leaks sensitive context. | Reuse the external-safe packet gate verbatim; add per-provider egress logging; default all providers to disabled/opt-in like Qwen. |
| Enforced compaction degrades output quality. | Stage enforcement; advance only when validator pass-rate holds on the benchmark set; keep tokens-per-accepted-task tied to quality metrics. |
| Cost surprises from frontier calls. | Per-task and daily spend ceilings; credit-state degradation to local/human; cost recorded per call for review. |
| Scope creep into Phase 14 fabric. | Treat fabric as post-v1; M0–M4 deliberately stop at single-machine orchestration. |
| Two CLIs cause drift and confusion. | Designate tc as the daily surface in M0; route all execution through the shared core, not duplicated logic. |

# 13. Immediate Next Step

Start M0. It is roughly one to two weeks, unlocks daily use, and requires no new research — it surfaces a loop that already exists and passes tests. Everything else (frontier backends, enforcement, cockpit) becomes far easier to validate once there is a real command being exercised every day and writing evidence you can read back.

End of specification — TriageCore + TriageDesk Daily-Driver Orchestrator, Draft v1.